## Slide 1: Software Development Process Using UML (2)

## Slide 2: Software Development Process Bird’s Eye View
UML is a Notation/Language
Need a Software Development Process using UML concepts
Many Development methods available or to come (Fusion, CRC, Catalysis, Rational Unified Process, …)
Method are more or less formal and heavy depending of type of project
Need to adapt Process Framework to project specific needs
Unified Process is a framework based mostly on Objectory
Use-Case Driven, Architecture-Centric, Iterative, Incremental

## Slide 3: Use-Case Driven
Use Case Model describe complete functionality of system
Replaces the traditional functional specification of the system
Used not only for requirements capture, but all along the development process:
  Developers create development and implementation models based on UC
  Developers review each successive model for conformance to UC
  Testers test implementation to ensure it correctly implements UC
Each iteration is driven by selected use cases through all activities from requirement to design and testing resulting in an increment

## Slide 4: Architecture Centric
Embodies the most significant aspects of the system
View of the whole design with the important characteristics made more visible
Is usually derived from the key Use Cases of the system, the ones that constitutes the core system functions
Evolves in parallel with the Use Cases: as use cases mature, more of the architecture is discovered, which in turn leads to the maturation of more use cases
Expressed with Subsystems, Classes, Components.

## Slide 5: Iterative and Incremental
Way to divide the work
Iterations are steps in the process, and increments are growth of the product
Each iteration is aimed at:
  implementing a set of use cases
  addressing the most important risks
In each iteration, developers:
  identify and specify the relevant use cases
  create a design using the defined architecture
  implement the design in components

## Slide 6: Lifecycle Phases
Inception
Elaboration
Construction
Transition
Process Activities
Planning
Analysis
Design
Implementation
Integration
Testing
Activities take place in varying degrees in each phase and iteration

## Slide 7
Inception
Elaboration
Construction
Transition
Planning
Analysis
Architecture
Design
Integration
Testing
Implementation

## Slide 8
Inception
Elaboration
Construction
Transition
Preliminary
Iteration
Iteration 1
Iteration 2
Iteration
n+1
Iteration
n+2
Iteration
n+3
Iteration
n+4
Iteration
m+1
Iteration
m+2

## Slide 9: Inception Phase
Start with an idea
Specify the end-product vision
Work the business case for the project
Obtain funding
Analyze the project to assess scope and size of the effort
Plan the work
  define inital iteration
  define evaluation criteria
  assess project risks and risk mitigation plan
Takes about

## Slide 10: Elaboration Phase
Capture and refine Requirements through Use Cases
Explore actors usage of the system by decomposing Use Cases using Sequence Diagram
Develop Analysis Model using Class Diagram by detailing about 10% of the Use Cases Model
Establish baseline architecture using Class Diagram (with Subsystems, Design Classes), Deployment Diagram, Implementation Diagram
Mitigate the significant risks
Plan the Construction Phase
Takes about fifth of the entire project time

## Slide 11: Construction Phase
Build the system in a series of iterations
Each iteration is a mini project
Develop a software product ready for inital operation (beta release)
Capture the remaining Requirements
Prioritize Use Cases to be implemented
Detail the remaining Use Cases, by completing their realization
Refine the Architectural Model by adding new subsystems and detailing existing ones
DESIGN DESIGN DESIGN
Implementation of the architecture, the subsystems, the classes
Perform Unit Testing
Integrate System
Perform System Testing

## Slide 12: Transition Phase
Focus on establishing the product in the operational environment
Distribute Beta Release
Gather user feedback
Refine product per user feedback
Re test the system
Prepare system rollout
Completing all project artifacts
  All updated models
  User, Operator, System Administrator Manuals
Postmortem of the project

## Slide 13: Planning
Define scope of Project
Define scope of next iteration
Identify Stakeholders
Capture Stakeholders expectation
Build team
Assess Risks
Plan work for the iteration
Plan work for Project
Develop Criteria for iteration/project closure/success
UML concepts used: initial Business Model, using class diagram

## Slide 14: Requirements
List candidate requirements
  textual feature list
Understand system context
  domain model describing important concepts of the context
  business modeling specifying what processes have to be supported by the system using Activity Diagram
Capture functional and nonfunctional requirements
  Use Case Model
Supplementary requirements
  physical, interface, design constraints, implementation constraints

## Slide 15: Analysis
Analyze in depth the requirements
  Develop Sequence Diagram from Use Cases
Structure the Use Cases
Start reasoning about the internal of the system
Develop Analysis Model: Class Diagram and State Diagram
Focus on what is the problem not how to solve it
Understand the main concepts of the problem
Three main types of classes stereotypes may be used:
  Boundary Classes: used to model interaction between system and its actors
  Entity Classes: used to model information and associated behavior deirectly derived from real-world concept
  Control Class: used to model business logic, computations transactions or coordination.

## Slide 16: Design
Refine the Class Diagram
Structure system with Subsystems, Interfaces, Classes
Define subsystems dependencies
Capture major interfaces between subsystems
Assign responsibilities to new design classes
Describe realization of Use Cases
Assign visibility to class attributes
Define Methods signature
Develop state diagram for relevant design classes
Use Interaction Diagram to distribute behavior among classes
Use Design Patterns for parts of the system

## Slide 17: Architectural Design
Identify Design Mechanisms
  Refine Analysis based on constraints imposed by implementation environment
  Characterize needs for specific mechanisms (inter-process communication, real-time computation, access to legacy system, persistence, …)
  Assess existing implementation mechanisms
Identify Design Classes and Subsystems
  A Subsystem is a special kind of Package which has behavioral semantics (realizes one or more interfaces)
  Refine analysis classes
  Group classes into Packages
  Identify Subsystems when analysis classes are complex
    Look for strong interactions between classes in Collaboration Diagrams
    Try to organize the UI classes into a subsystem
    Separate functionality used by different actors in different subsystems
    Separate subsystems based on the distribution needs
  Identify Interfaces of the subsystems

## Slide 18: Implementation/Integration
Distribute the system by mapping executable components onto nodes in the deployment model
Implement Design Classes and subsystems through packaging mechanism:
  package in Java, Project in VB, files directory in C++
Acquire external components realizing needed interfaces
Unit test the components
Integrate via builds

## Slide 19: Testing
Develop set of test cases that specify what to test in the system
  many for each Use Case
  each test case will verify one scenario of the use case
  based on Sequence Diagram
Develop test procedures specifying how to perform test cases
Develop test component that automates test procedures

## Slide 20: Deployment
Producing the Software
  Output of implementation is tested executables.
  Must be associated with other artifacts to constitute a complete product:
    Installation scripts
    User documentation
    Configuration data
    Additional programs for migration: data conversion.
  In some cases:
    different executables needed for different user configurations
    different sets of artifacts needed for different classes of users:
      new users versus existing users,
      variants by country or language
  For distributed software, different sets may have to be produced for different computing nodes in the network

## Slide 21: Deployment
Packaging the Software
Distributing the Software
Installing the Software
Migration
Providing Help and Assistance to Users
Acceptance

## Slide 22: Summary of Overall Process
Business Model using Activity Diagram
Requirements Capture using Use Case Diagram
Planning by Use Case Prioritization
Requirements Analysis using Use Case Details and Class Diagram
Initial Design using Sequence Diagrams and second version of Class Diagram
Requirements Analysis using State Diagram
Architecture Design using Packages (with Visibility) and Subsystems
Design using next level of details for Class Diagram

## Slide 23: Summary of Overall Process (cont.)
System Architecture using Deployment Diagram
Design using Design Patterns
Detailed design using Collaboration Diagram
Consolidate all information into Class Diagram
Detailed design using Component Diagram
Refine all models through iterations
Implement the models by translating into code
Deploy software within operational environment